AI Legal Intent Rewriter

Internal Planning Document

—

BTech CSE (AIML) – 8th Semester

Final Year Research Project – 4-Member Team

February 2026

# 1. Project Idea

## 1.1 The Problem

- Legal documents — tenancy agreements, employment contracts, software terms of service, insurance policies — are written in dense, archaic language inaccessible to non-experts.

- The overwhelming majority of people do not read these documents, and those who try are often left confused by nested clauses, domain-specific jargon, and ambiguous phrasing.

- This creates a genuine barrier to informed consent, leaving individuals exposed to unfavourable terms they never understood.

## 1.2 Our Proposed Solution

- A multi-stage NLP pipeline — the AI Legal Intent Rewriter — that ingests legal documents, breaks them into individual clauses, classifies each clause by type, extracts key entities, rewrites complex clauses into plain language, and flags potentially risky terms.

- Results are presented through a clean web-based dashboard where users upload documents and receive a structured, simplified breakdown.

## 1.3 Why It Matters

- Digital contracts are ubiquitous — people sign dozens of agreements each year, often on mobile devices, with no realistic opportunity to consult a solicitor.

- Our system acts as an automated first-pass interpreter that highlights what users need to pay attention to.

## 1.4 What Makes This Different

- Most existing tools offer surface-level summarisation or keyword extraction.

- Our pipeline goes further: it classifies the purpose of each clause, rewrites it in accessible language, and actively flags clauses that carry elevated risk (automatic renewal, liability waivers, penalty clauses).

- This layered approach provides genuine understanding, not just a shorter version of text users still cannot interpret.

# 2. Research Objectives

The following objectives define the concrete technical goals our team will achieve, arranged in pipeline order:

- Document Ingestion Module — Build a module that accepts PDF and plain-text legal documents, incorporates OCR (Tesseract) for scanned inputs, and produces clean text output for downstream processing.

- Clause Segmentation — Develop a segmentation module that splits legal documents into individual clauses with at least 85% boundary-detection accuracy.

- Clause Classification — Implement a transformer-based classifier to categorise clauses (liability, termination, payment, confidentiality, indemnification, etc.) with a target F1-score ≥ 0.80.

- Named Entity Recognition — Train or fine-tune an NER model to extract dates, monetary amounts, party names, rights, and obligations with entity-level F1-score ≥ 0.75.

- Intent Rewriting — Develop a seq2seq rewriting module that generates plain-language clause interpretations, evaluated via BLEU, ROUGE, and human readability scores.

- Risk-Flagging System — Design a rule-based system that identifies and highlights critical or disadvantageous clauses using keyword matching, regex patterns, and heuristic scoring.

- Web Dashboard — Build a responsive Next.js interface for document upload, clause-by-clause analysis viewing, and risk-flag exploration.

- Systematic Evaluation — Validate all pipeline components using quantitative metrics and qualitative user feedback.

# 3. Technology Stack

All tools and technologies listed below are free and open-source. No paid services or commercial APIs are used.

| Category | Technology | Purpose |
| --- | --- | --- |
| Programming Languages | Python 3.10+ | Core pipeline, model training, back-end API |
|  | JavaScript / TypeScript | Front-end web dashboard |
| ML / NLP Frameworks | TensorFlow 2.x | Model training and inference |
|  | Hugging Face Transformers | Pre-trained models (BERT, T5, BART), tokenisers, training utilities |
|  | spaCy 3.x | NER, sentence segmentation, text processing |
| Pre-trained Models | nlpaueb/legal-bert-base-uncased | Clause classification (domain-specific BERT) |
|  | bert-base-uncased / distilbert-base-uncased | Fallback classification and NER |
|  | google/flan-t5-small | Text simplification / rewriting |
|  | facebook/bart-base | Alternative seq2seq rewriting |
|  | en_core_web_trf / en_core_web_lg | spaCy NER base pipeline |
| OCR | Tesseract OCR (pytesseract) | Text extraction from scanned documents |
| PDF Processing | PyMuPDF (fitz) / pdfplumber | Text extraction from digital PDFs |
| Front-end | Next.js 14+ | React-based web application framework |
|  | Tailwind CSS | Utility-first CSS styling |
|  | TypeScript | Type-safe front-end development |
| Back-end API | FastAPI / Flask | REST API for pipeline orchestration |
| Database | PostgreSQL | Persistent storage for documents and results |
|  | Redis / MongoDB | Caching intermediate processing results |
| Annotation Tools | doccano / Label Studio | Manual NER and classification annotation |
| Training Infrastructure | Google Colab / Kaggle (free tier) | Cloud GPU access for model training |
| Containerisation | Docker (optional) | Reproducible development environment |
| Version Control | Git / GitHub | Source code management and collaboration |

# 4. Methodology

This section details the end-to-end pipeline architecture with sufficient technical depth to serve as a working reference for the lead developer.

## 4.1 Pipeline Overview

The system follows an eight-stage sequential pipeline:

Figure 1: End-to-End Pipeline Architecture

## 4.2 Document Ingestion and Preprocessing

- Input formats: PDF (digital and scanned) and plain text.

- Digital PDFs: PyMuPDF (fitz) or pdfplumber for text extraction with structural metadata.

- Scanned PDFs: Tesseract OCR via pytesseract wrapper.

- Preprocessing steps: whitespace normalisation, header/footer/page-number removal, OCR artefact cleaning.

- Output: clean structured text ready for segmentation.

- Resource impact: lightweight; runs on any standard laptop.

## 4.3 Clause Segmentation

- Approach: hybrid of rule-based heuristics and NLP sentence detection.

- Rule-based layer: regex patterns targeting numbered sections, lettered sub-clauses, paragraph breaks, and indentation patterns.

- NLP layer: spaCy’s sentenciser as a foundation, augmented with custom legal-formatting rules.

- Fallback: sliding-window approach for irregularly structured documents, identifying boundaries based on content transitions.

- Target: ≥ 85% boundary-detection accuracy on manually annotated test documents.

## 4.4 Clause Classification

- Task: classify each clause into predefined categories (liability, termination, payment, confidentiality, indemnification, etc.).

- Primary model: nlpaueb/legal-bert-base-uncased with a linear classification head on the [CLS] token.

- Fallback model: distilbert-base-uncased (40% fewer parameters) or TF-IDF + SVM baseline.

Fine-tuning parameters:

- Optimiser: AdamW

- Learning rate: 2e-5 to 5e-5

- Batch size: 8–16 (with gradient accumulation if GPU memory limited)

- Epochs: 3–5 with early stopping on validation loss

- Sequence length: 512 tokens (post-segmentation clauses are typically within this limit; sliding-window with majority voting for longer clauses)

Handling class imbalance:

- Stratified sampling during train/validation splits

- Class-weighted cross-entropy loss

- Optional oversampling via random duplication or paraphrase augmentation

Evaluation: accuracy, macro-averaged precision, recall, and F1-score.

## 4.5 Named Entity Recognition (NER)

- Entity types: DATE, AMOUNT, PARTY, RIGHT, OBLIGATION, CONDITION

- Tag scheme: BIO (Beginning, Inside, Outside)

- Primary approach: adapt spaCy’s pre-trained pipeline (en_core_web_trf / en_core_web_lg) by adding custom entity types via the entity ruler and updating with annotated legal examples.

- Alternative: fine-tune Legal-BERT with a token classification head via Hugging Face (AdamW, LR 2e-5–5e-5, batch 8–16, 5–10 epochs).

- Annotation: 300–500 clauses annotated using doccano or Label Studio.

- Evaluation: entity-level F1-score (strict match), target ≥ 0.75.

## 4.6 Intent Rewriting Module

- Task: generate simplified, plain-language interpretations of legal clauses that preserve the original intent.

- Architecture: sequence-to-sequence (encoder–decoder).

- Primary model: google/flan-t5-small (~80M parameters) — instruction-tuned, compact, laptop-friendly.

- Alternative: facebook/bart-base if T5 presents compatibility issues.

- Conditioning method: prefix-based instruction tuning — inputs formatted as “Simplify this legal clause: [clause text]”.

- Fallback: template-based rewriting using clause category + extracted NER entities in predefined sentence structures.

Fine-tuning parameters (FLAN-T5-small):

- Optimiser: AdamW

- Learning rate: 1e-4 to 3e-4

- Batch size: 4–8

- Max input length: 512 tokens; max output length: 256 tokens

- Epochs: 5–10 with teacher forcing and label smoothing (0.1)

- Training infra: Google Colab / Kaggle free-tier GPUs if local resources insufficient

Evaluation: BLEU, ROUGE-L (automated); human readability scoring on a 1–5 Likert scale (clarity, completeness, faithfulness) by 3–5 evaluators.

## 4.7 Risk-Flagging Module

This module uses a deterministic, rule-based approach for transparency and interpretability:

Figure 2: Risk-Flagging Logic Flow

- Layer 1 — Keyword matching: curated dictionary of risk terms (e.g., “irrevocable”, “sole discretion”, “automatic renewal”, “waive any right”, “liquidated damages”, “non-refundable”).

- Layer 2 — Regex patterns: structural risk indicators such as unusually short notice periods, uncapped liability, one-sided termination rights.

- Layer 3 — Heuristic scoring: combines keyword density, clause category (from classifier), and entity values (from NER) to assign risk levels (low, medium, high).

- Example: a termination clause with notice < 7 days + “without cause” = high risk.

- Iteration: keyword dictionary and patterns expanded iteratively based on testing against real documents.

## 4.8 Model Selection Decision Framework

The team will decide between fine-tuning and lighter alternatives during development. The following decision flow guides the choice:

Figure 3: Model Selection Decision Framework

- Path A — Fine-tuning: preferred when GPU access (local or Colab/Kaggle) is available and models converge within acceptable time.

- Path B — Smaller variants: DistilBERT for classification/NER; FLAN-T5-small remains compact for rewriting.

- Path C — Traditional ML: TF-IDF + SVM/logistic regression for classification; template-based rewriting. Used only if neural approaches prove infeasible.

## 4.9 Web-Based Dashboard

- Front-end: Next.js + TypeScript + Tailwind CSS.

- Features: drag-and-drop upload (with file type validation), processing status indicator, clause-by-clause results view.

- Results display: colour-coded risk flags, clause category labels, extracted entities, simplified rewrite alongside original text (side-by-side or accordion layout).

- Back-end: Python (FastAPI or Flask) exposing REST endpoints for upload, processing status, and results retrieval.

- Storage: PostgreSQL for documents and clause data; Redis/MongoDB for caching.

## 4.10 Evaluation Strategy

Component-level metrics:

- Classification & NER: accuracy, precision, recall, F1-score on held-out test sets.

- Rewriting: BLEU, ROUGE-L (automated) + human readability scoring (1–5 Likert).

- Risk flagging: precision and recall against manually annotated risky clauses.

System-level evaluation:

- End-to-end testing with real legal documents across multiple types.

- Small user study: participants interact with the dashboard and provide structured feedback on usability, clarity, and trust.

# 5. Implementation Plan

Development is structured across five phases over 16–18 weeks:

Figure 4: Phase Timeline Overview

| Phase | Duration | Key Tasks & Deliverables | Team Responsibility |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1–3 | • Literature review (legal NLP, text simplification, clause classification) • Dataset identification and collection • Environment setup (Python, TensorFlow, HF, spaCy, Tesseract, PostgreSQL) • Initial data exploration and quality assessment Deliverables: Annotated bibliography, raw datasets, configured environments | Lead dev: environment setup, model research, code scaffolding Team: literature review, dataset sourcing, annotation tool setup |
| Phase 2 | Weeks 4–6 | • Data preprocessing and cleaning pipeline • Clause segmentation module development • Baseline model experiments (TF-IDF + SVM) • First fine-tuning runs and benchmark establishment Deliverables: Working segmentation module, preprocessed data, baseline benchmarks | Lead dev: segmentation module, baseline experiments Team: data preprocessing, annotation, front-end scaffolding |
| Phase 3 | Weeks 7–11 | • Classification model training (Legal-BERT / DistilBERT) • NER model adaptation (spaCy / BERT token classifier) • Rewriting module fine-tuning (FLAN-T5-small) • Hyperparameter tuning, data augmentation, error analysis Deliverables: Trained models, training logs, performance reports | Lead dev: all model training, fine-tuning, experimentation Team: continued annotation, data augmentation, front-end components |
| Phase 4 | Weeks 12–15 | • Pipeline integration (all modules end-to-end) • Risk-flagging module implementation • Full front-end + back-end integration • End-to-end testing and optimisation Deliverables: Integrated pipeline, working dashboard, test results | Lead dev: pipeline integration, API, risk-flagging logic Team: front-end completion, testing, user feedback collection |
| Phase 5 | Weeks 16–18 | • Systematic evaluation (metrics + user study) • Final bug fixes and polish • Documentation (technical report, user guide, code docs) • Final presentation preparation Deliverables: Evaluation report, documentation, presentation, deployable system | Lead dev: final optimisations, code documentation Team: evaluation execution, documentation, presentation design |

# 6. Expected Outcomes

## 6.1 Tangible Deliverables

- Working end-to-end NLP pipeline that ingests legal documents and produces clause-level analysis (classification, entity extraction, simplified rewrites, risk flags).

- Trained / fine-tuned models for clause classification, NER, and text simplification, with documented performance benchmarks.

- Responsive web dashboard providing an intuitive interface for document upload, analysis viewing, and risk-flag exploration.

- Comprehensive project documentation: technical report, codebase documentation, and user guide.

- Evaluation report presenting quantitative metrics and qualitative user feedback.

## 6.2 Definition of Success

- A user with no legal training can upload a rental agreement, employment contract, or ToS and receive a clear, clause-by-clause explanation with risky terms prominently highlighted.

- The system does not replace legal advice but empowers users to ask better questions and make more informed decisions.

## 6.3 Broader Impact

- Democratises access to legal comprehension for individuals and small businesses who cannot afford routine legal consultation.

- Contributes to more equitable participation in contractual relationships.

## 6.4 Future Scope

- Multilingual support: starting with Hindi and other widely spoken Indian languages.

- Mobile application: on-the-go document analysis.

- Domain adaptation: medical consent forms, financial disclosures, government regulatory documents.

- Feedback loop: user corrections improve model performance over time.

# 7. Key Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Limited GPU access for model training | Use free-tier cloud GPUs (Google Colab, Kaggle). Prefer smaller models (DistilBERT, FLAN-T5-small). Gradient accumulation for larger effective batch sizes. Fall back to non-neural baselines if needed. |
| Legal text complexity and variability | Focus on common document types during development (rental, employment, ToS). Use domain-specific pre-trained models (Legal-BERT) for stronger out-of-the-box performance. |
| Class imbalance in training datasets | Stratified sampling, class-weighted loss functions, and data augmentation (paraphrase generation, synonym replacement) to balance training distribution. |
| Insufficient annotated training data | Supplement public datasets with team-annotated examples. Use active learning to prioritise annotation of the most informative samples. Start with a smaller label set and expand incrementally. |
| Time constraints (16–18 week timeline) | Strict phase discipline with weekly check-ins. Define a minimum viable product (MVP) scope and treat additional features as stretch goals. |
| Integration complexity across pipeline stages | Define clear input/output contracts between modules from the outset. Standardised JSON data formats for inter-module communication. Begin integration testing early in Phase 4. |

# 8. References

- Devlin, J., Chang, M.-W., Lee, K. and Toutanova, K. (2019) ‘BERT: Pre-training of Deep Bidirectional Transformers for Language Understanding’, Proceedings of NAACL-HLT 2019, pp. 4171–4186.

- Chalkidis, I., Fergadiotis, M., Malakasiotis, P., Aletras, N. and Androutsopoulos, I. (2020) ‘LEGAL-BERT: The Muppets Straight Out of Law School’, Findings of EMNLP 2020, pp. 2898–2904.

- Raffel, C., Shazeer, N., Roberts, A. et al. (2020) ‘Exploring the Limits of Transfer Learning with a Unified Text-to-Text Transformer’, Journal of Machine Learning Research, 21(140), pp. 1–67.

- Chung, H.W., Hou, L., Longpre, S. et al. (2022) ‘Scaling Instruction-Finetuned Language Models’, arXiv preprint arXiv:2210.11416.

- Lewis, M., Liu, Y., Goyal, N. et al. (2020) ‘BART: Denoising Sequence-to-Sequence Pre-training for Natural Language Generation, Translation, and Comprehension’, Proceedings of ACL 2020, pp. 7871–7880.

- Sanh, V., Debut, L., Chaumond, J. and Wolf, T. (2019) ‘DistilBERT, a Distilled Version of BERT: Smaller, Faster, Cheaper and Lighter’, arXiv preprint arXiv:1910.01108.

- Honnibal, M. and Montani, I. (2017) ‘spaCy 2: Natural Language Understanding with Bloom Embeddings, Convolutional Neural Networks and Incremental Parsing’. Available at: https://spacy.io.

- Smith, R. (2007) ‘An Overview of the Tesseract OCR Engine’, Proceedings of the 9th International Conference on Document Analysis and Recognition, pp. 629–633.

- Wolf, T., Debut, L., Sanh, V. et al. (2020) ‘Transformers: State-of-the-Art Natural Language Processing’, Proceedings of EMNLP 2020: System Demonstrations, pp. 38–45.

- Loshchilov, I. and Hutter, F. (2019) ‘Decoupled Weight Decay Regularization’, Proceedings of ICLR 2019.

- Papineni, K., Roukos, S., Ward, T. and Zhu, W.-J. (2002) ‘BLEU: A Method for Automatic Evaluation of Machine Translation’, Proceedings of ACL 2002, pp. 311–318.

- Lin, C.-Y. (2004) ‘ROUGE: A Package for Automatic Evaluation of Summaries’, Text Summarization Branches Out, pp. 74–81.

- Hendrycks, D., Burns, C., Chen, A. and Ball, S. (2021) ‘CUAD: An Expert-Annotated NLP Dataset for Legal Contract Review’, Proceedings of NeurIPS 2021.

- Manor, L. and Li, J.J. (2019) ‘Plain English Summarization of Contracts’, Proceedings of the Natural Legal Language Processing Workshop 2019, pp. 1–11.

- Abadi, M. et al. (2015) ‘TensorFlow: Large-Scale Machine Learning on Heterogeneous Systems’. Available at: https://www.tensorflow.org.

— End of Document —